## Slide 1
Chair: Bomin Li, Comcores ApS
Editor: Jouni Korhonen, Broadcom
IEEE 1914 NGFI
P1914.1 TF Bi-weekly Meeting
September 7, 2016

## Slide 2: Ground rules
No audio recording, No video recording, and No photography
No job recruiting
No product pitches
No corporate pitches
No prices
No restrictive notices
Attendance of the press should be announced

## Slide 7: Agenda
Review of P1914.1 timeline
Review of LS from Small Cell Forum
Review of 3GPP functional split analysis
Presentations at ECOC 2016 and 37th WWRF
Review of AIs

## Slide 8: Timeline

## Slide 9: LS from Small Cell Forum
Inputs from WG
Invitation to Small Cell Forum to participate the f2f meeting in October

## Slide 10: 3GPP functional split analysis
Refer to tf1_160907_Huang_3GPP summary.pptx

## Slide 11: Presentations at ECOC and WWRF
ECOC workshop on Sep. 18, “Short range optical transmission for emerging 5G fronthaul, DCI and Metro Networks”
WWRF session on Ethernet fronthaul for future mobile networks
In the presentation: Target, Status, Challenge, Feedback ...

## Slide 12: Open AIs
Review/study of reference architecture/consolidated user scenarios (Study of different functional splits) – Jouni Korhonen
List requirements/technologies/other features - all
Timeline review – Bomin Li - closed
Glance in 3GPP – Jinri Huang - closed
Skeleton/terminology of standard draft – Jouni Korhonen by October f2f meeting
Distribute the 35 proposals as in tf1_160907_Huang_3GPP summary.pptx – Jinri Huang
Provide details/differences of split options 3-1 and 3-2 as in tf1_160907_Huang_3GPP summary.pptx – Jinri Huang
Draft presentation for ECOC 2016 workshop – Bomin Li by Sep. 14

## Slide 13
Thank you!